ZeroUp Reads

UI Screens & Feature Development Tracker

What's built vs. what the product still needs — audited against the product concept and engineering blueprint

Generated August 09, 2026  •  Companion to ENGINEERING_PRINCIPLES_TRACKER.md

# Status Legend

| Status | Meaning |
| --- | --- |
| ✅ Live | Built and functional today |
| ⚠️ Partial / stub | Exists but incomplete, or a stub with limited behavior |
| ❌ Not started | No screen, route, or component exists yet |
| 🚫 Placeholder | Renders in the UI but is non-functional (e.g. a button with no handler) |

Cross-checked against the product's own source documents:

docs/ZEROUP_READS_CONCEPT.md — product concept: mission, content domains, reading-level tiers, distribution strategy, business model, roadmap.

docs/ENGINEERING_BLUEPRINT.md — target system architecture: domains, database blueprint, AI/publishing/reading/translation workflows, client surfaces.

docs/SCALABLE_ARCHITECTURE_PRINCIPLES.md — the 10 engineering principles restated with ZeroUp-Reads-specific examples.

# 1. What Kind of Product This Actually Is

This repo (“apps/web” in the blueprint's eventual monorepo) is one of seven planned client surfaces for a two-sided platform: a children's reading app on the reader side, and an internal content-operations tool on the admin side.

| Client Surface | Status in This Repo |
| --- | --- |
| Web (reader-facing) | Being built here — the bulk of what exists |
| Admin Dashboard | Partially here (/admin, /admin/analytics) |
| CMS | Folded into Admin Dashboard today, not a separate surface |
| Translator Portal | Does not exist as its own surface — only an admin-side approve/reject queue |
| Author Portal | Does not exist |
| Android app | Out of scope for this repo, but the product's primary distribution channel per the concept doc (Android-first) |
| iOS app | Not in roadmap — concept doc is deliberately Android-first for the target market |

Today's app is really two products wearing one shell: a children's reading platform (library, reader, dashboard, profile) and a lightweight internal content-ops tool (upload, translate-request approval, usage analytics) for admins. Neither has any of the business-model or distribution screens the concept doc treats as core — print-on-demand, USSD/SMS, offline sync, community/Local Language Champions.

# 2. Screens That Exist Today

## Public / Marketing

| Screen | Route | Status | Notes |
| --- | --- | --- | --- |
| Home | / | ✅ Live | Hero, discover, popular books, how-it-works, AI-powered, preserving-words, CTA blocks |
| About | /about | ✅ Live |  |
| Privacy Policy | /privacy | ✅ Live |  |
| Terms | /terms | ✅ Live |  |
| 404 Not Found | * | ✅ Live |  |

## Auth / Account

| Screen | Route | Status | Notes |
| --- | --- | --- | --- |
| Register | /register | ✅ Live | Role selection (reader/teacher/creator/admin implied), org name field |
| Login | /login | ✅ Live |  |
| Forgot / Reset Password | — | ❌ Not started | authService.js has no resetPassword/token flow |
| Email Verification | — | ❌ Not started |  |
| Onboarding (first-run) | /welcome | 🚫 Placeholder | “Coming in the next build phase” |

## Reader (Authenticated)

| Screen | Route | Status | Notes |
| --- | --- | --- | --- |
| Library (browse/filter/sort) | /library | ✅ Live | Hero, continue reading, best-for-you carousel, story/educational books, filters, testimonials |
| Reading view | /read/:bookId | ✅ Live | Page turning, bookmarking, progress recording, completion event |
| Reader Dashboard | /dashboard | ✅ Live | Stats grid, weekly activity chart, genre donut, recently read, achievements |
| Profile | /profile | ✅ Live | Bookmarks, completed books, stats |
| Settings | /settings | ✅ Live | Preferred language, default font size |
| Translate-this-book request | modal on /library | ✅ Live | TranslateRequestModal + useTranslateRequest |
| Search results (dedicated) | — | ❌ Not started | Search bars exist in 4 places; none navigate to a real results/facets page |
| Book detail / product page | — | ❌ Not started | No pre-read page (synopsis, reviews, available languages, related books) |
| Offline / no-connection state | /offline | 🚫 Placeholder | No service worker registered despite manifest promising offline reading |

## Admin / Content-Ops (role === 'admin')

| Screen | Route | Status | Notes |
| --- | --- | --- | --- |
| Admin CMS (upload/delete, translation queue) | /admin | ✅ Live |  |
| Analytics dashboard | /admin/analytics | ✅ Live | Users, books, reads/completions, reads-by-language, level distribution, top books |
| Publishing pipeline (draft→review→approve) | — | ❌ Not started | Blueprint defines a 9-stage workflow; today implements exactly 1 stage |
| User / role management | — | ❌ Not started | Roles exist on the user record but no admin screen to view/change them |
| Content moderation / flagged content | — | ❌ Not started |  |
| Audit log viewer | — | ❌ Not started | logger.js writes structured logs to console only; nothing surfaces them in UI |

# 3. Features That Still Need Attention

Grouped by why they matter, pulling directly from the concept/blueprint docs rather than a generic SaaS checklist.

## Reading Experience

Audio / text-to-speech. The concept doc names TTS as core — “enabling audio learning for pre-literate children and communities with oral traditions.” Zero audio playback exists anywhere today. Arguably the single highest-leverage missing feature for the target users.

Real offline reading. manifest.json promises “read anywhere, even offline,” but there's no service worker, no cache strategy, no “download for offline” button. Given Nigeria's connectivity gaps, this is load-bearing for the target market, not a nice-to-have.

Book detail / product page. A library card currently goes straight into the reader. Nowhere to see a synopsis, available languages/translations, age/level badge, ratings, or “also available in Yoruba” before committing to open a book.

Reviews & ratings. Named entities in the blueprint's database, but nothing writes or reads them anywhere in the app.

Collections / reading lists. Named in the blueprint's recommended core modules — no “my collections,” no curated collections, no way to save a list beyond individual bookmarks.

Real recommendations. BestForYouCarousel and the dashboard's “Recommended” section exist — worth auditing whether they're actually personalized or just slicing the same mock array for everyone.

## Roles the Product Needs but Has No UI For

Translator Portal. “Translation” today is a single admin-approved queue inside /admin — no interface for an actual translator to log in, see assigned work, submit a translation, or flag ambiguous terms.

Author / Illustrator Portal. Content creation is entirely admin-upload today; no self-serve author flow matching the blueprint's publishing pipeline.

Teacher / Parent view. Register lets someone pick a “Teacher” role, but nothing differs in the app afterward — no classroom roster, no assigning books, no progress-monitoring view.

Community / Local Language Champion tools. Named as a core distribution channel (recruiting volunteers, running reading circles, feedback channel). Zero UI surface — not even a contact form.

## Business Model — Nothing Built Yet

Order / checkout flow. OrderCTA.jsx on the Library page renders an “Order for your kids” button with no onClick — fully decorative. No cart, no checkout, no order-status screen.

Subscription / premium gating. The “Freemium Digital Model” (ad-free, full offline library, print-at-home) has no pricing page, no plan comparison, no billing screen, no upgrade prompt.

Institutional / licensing flow. No screen for a school/NGO to request bulk licensing.

## Trust, Accessibility & Platform Basics

Notifications. No in-app notification center, no email/SMS triggers, despite event names (translation.completed, book.published) already existing on the event bus with nothing user-facing subscribed.

Help / FAQ / Contact / Support. No page for a confused parent or a broken-book bug report to go to.

UI localization (i18n). LibraryHeader.jsx has a language dropdown, but it's cosmetic — no onChange, no translated UI strings. For a product about reading in your own language, the app chrome itself is English-only.

Accessibility beyond font size. SettingsPage has a font-size control, but no dyslexia-friendly font, no high-contrast mode — notable given phonics/early-literacy is a core use case.

Content-gap / language-coverage analytics. The concept doc names this as a specific Analytics Dashboard requirement (“language coverage, content gaps, impact metrics”). Today's analytics shows usage stats but nothing about under-served languages/levels/domains.

# 4. Master Development Tracker — All UI Screens

Priority follows the blueprint's own MVP roadmap (Phase 1 = Library, Auth, Search, CMS; Phase 2 = AI translation, Audio, Offline; Phase 3 = Recommendations, Community, Schools) rather than an invented one.

| # | Screen | Route | Audience | Status | Priority | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Home | / | Public | ✅ Live | — |  |
| 2 | About | /about | Public | ✅ Live | — |  |
| 3 | Privacy | /privacy | Public | ✅ Live | — |  |
| 4 | Terms | /terms | Public | ✅ Live | — |  |
| 5 | 404 | * | Public | ✅ Live | — |  |
| 6 | Register | /register | Auth | ✅ Live | — |  |
| 7 | Login | /login | Auth | ✅ Live | — |  |
| 8 | Forgot/Reset Password | — | Auth | ❌ Not started | P1 | Blocks real user trust; no recovery path today |
| 9 | Email Verification | — | Auth | ❌ Not started | P2 |  |
| 10 | Onboarding (first-run) | /welcome | Auth | 🚫 Placeholder | P1 | Route + nav entry exist, page is a stub |
| 11 | Library (browse/filter) | /library | Reader | ✅ Live | — |  |
| 12 | Book Detail Page | — | Reader | ❌ Not started | P0 | Missing link between card and reader |
| 13 | Reading View | /read/:bookId | Reader | ✅ Live | — | No audio narration (see #22) |
| 14 | Search Results Page | — | Reader | ❌ Not started | P0 | Search bars exist in 4 places, none lead anywhere real |
| 15 | Reader Dashboard | /dashboard | Reader | ✅ Live | — |  |
| 16 | Profile | /profile | Reader | ✅ Live | — |  |
| 17 | Settings | /settings | Reader | ✅ Live | — | Add i18n + accessibility options |
| 18 | Collections / My Lists | — | Reader | ❌ Not started | P2 | Named in blueprint |
| 19 | Reviews & Ratings | — | Reader | ❌ Not started | P2 | Named in blueprint |
| 20 | Translate-This-Book Request | modal | Reader | ✅ Live | — |  |
| 21 | Offline / No-Connection | /offline | Reader | 🚫 Placeholder | P1 | No service worker exists |
| 22 | Audio Playback / TTS Controls | in reader | Reader | ❌ Not started | P0 | Core to target users (pre-literate, oral-tradition) |
| 23 | Notification Center | — | Reader | ❌ Not started | P2 | Event bus already emits events nothing subscribes to |
| 24 | Help / FAQ / Contact | — | Public/Reader | ❌ Not started | P1 |  |
| 25 | Pricing / Premium Upgrade | — | Reader | ❌ Not started | P2 | Freemium model named, nothing built |
| 26 | Checkout / Order (print-on-demand) | — | Reader | 🚫 Placeholder | P2 | OrderCTA button has no handler |
| 27 | Teacher Classroom View | — | Teacher | ❌ Not started | P2 | “Teacher” is selectable at registration, no distinct experience |
| 28 | Parent Progress View | — | Parent | ❌ Not started | P2 |  |
| 29 | Local Language Champion Signup | — | Public | ❌ Not started | P2 | Named distribution channel |
| 30 | Admin CMS (upload/delete/queue) | /admin | Admin | ✅ Live | — |  |
| 31 | Publishing Pipeline | — | Admin | ❌ Not started | P1 | Blueprint defines 9 stages; today implements 1 |
| 32 | Translator Portal | — | Translator | ❌ Not started | P1 | Named distinct client in blueprint |
| 33 | Author/Illustrator Portal | — | Author | ❌ Not started | P2 | Named distinct client in blueprint |
| 34 | User & Role Management | — | Admin | ❌ Not started | P1 | Roles exist, no admin UI to manage them |
| 35 | Content Moderation | — | Admin | ❌ Not started | P2 |  |
| 36 | Audit Log Viewer | — | Admin | ❌ Not started | P2 | Logs already exist in logger.js, not surfaced |
| 37 | Analytics Dashboard | /admin/analytics | Admin | ✅ Live | — | Add language-coverage/content-gap views |
| 38 | Bulk/Institutional Licensing Request | — | Admin/Public | ❌ Not started | P2 |  |

# 5. Suggested Next-Build Order

Following the blueprint's own phasing rather than re-deriving one.

## P0 — Finish Phase 1 (Library / Auth / Search / CMS)

Book Detail Page

Search Results Page

Audio / TTS in the reader

## P1 — Trust & Pipeline Gaps That Block Real Users

Forgot Password

Real Onboarding (replace the /welcome stub)

Help / Contact

Publishing Pipeline (draft → review → approve)

User & Role Management

Translator Portal

A real Offline mode (service worker)

## P2 — Phase 2/3 Items

Collections, Reviews, Notifications

Teacher / Parent views

Community / Local Language Champion signup

Pricing / Checkout

Author Portal

Content Moderation

Audit Log Viewer

Institutional Licensing

Update this tracker as screens ship — same living-document convention as ENGINEERING_PRINCIPLES_TRACKER.md and UI_SCREENS_TRACKER.md.